# NATIONAL JOINT NEGOTIATING COUNCIL PROPERTY OWNERSHIP JOINT COMMITTEE

# REPUBLIC OF ZIMBABWE

# THE PROPOSED CIVIL SERVICE

# HOUSING PROGRAMME

MARCH 2025

# PREAMBLE

Zimbabwe is currently grappling with a huge national housing backlog approximated at 1.5 million housing units as at September 2020 (Zimbabwe National Human Settlement Policy). However, the housing backlog is a moving target since demand for housing services is on the increase. The Public Service Commission Survey Report of 2017 indicates that more than 150 000 civil servants, country-wide need housing and are on various stakeholders’ housing waiting lists.  According to the current Government Pool Properties register 7 748 properties are being leased to civil servants. However, this figure excludes institutional houses such as those located in cantonment areas, health and educational facilities. The housing needs of civil servants are acute and felt across the length and breadth of the country. Civil servants need government accommodation whilst in service and upon retirement.

2.0 Introduction and Background

Recognizing the urgent need to restore the dignity of its employees, both during and after service, the Government, through the National Joint Negotiating Council (NJNC), is considering initiatives to address the plight of civil servants through housing delivery. As such, an NJNC Property Ownership Joint Committee was established to explore strategies that seek to address the same. These initiatives, encompassing a range of proposed projects, represent a beacon of hope for a workforce that has long endured the hardships of inadequate housing. All these efforts should lead to the development of modern, sustainable human settlements in pursuit of National Vision 2030, “Towards an empowered and prosperous upper middle-income society”.

3.0 The proposed Civil Service Housing Programme (CSHP)

The proposed Civil Service Housing Programme seeks to improve access to affordable housing by civil servants through homeownership, and government rental properties including regeneration of dilapidated government pool properties. Seventy percent (70%) of these properties will be earmarked for homeownership whilst thirty percent (30%) will be earmarked for government rental purposes (site the housing allocation policy).

3.1 Civil Service Housing Programme (Pilot)

| Number | Item | Remarks |
| --- | --- | --- |
|  | Implementing Agency | Government of Zimbabwe |
|  | Target Market | Civil Servants |
|  | Coverage | Countrywide |
|  | Land Size | +/-70 hectares |
|  | Number of Expected Units | +/-5 303 units |
|  | Estimated Cost | USD226Million |
|  | Scope | Delivery of flats, cluster houses, model rural homesteads and social amenities. |
|  | Programme Duration | 3 years |
|  | Source of Funding | Government/Private Sector |

4.0 Land Identification

Various pieces of land accessible to the Ministry of National Housing and Social Amenities were identified across the country. Some of these pieces of land have existing GPPs sitting on large tracts of underutilized land while other GPPs are in a state of dilapidation and are unsuitable for human habitation. It is proposed that such houses be demolished and replaced with modern units which provide dignity to civil servants.

It is worth noting that utilization of such pieces of land could be considered as low-hanging fruits due to the varied comparative advantages as the land belongs to the state and the stands are already serviced with basic infrastructure such as roads and stormwater drains, electricity, water and sewer reticulation. The preferred strategy would be densification where a mixture of new blocks of flats, garden flats and modern cluster houses are established in gated communities. Pieces of land were identified across the country (Annexure 1). A verification exercise is however necessary to confirm sizes, developability, ownership, services, planning requirements and possible cases of invasion, among others.

5.0 Proposed projects

From the identified pieces of land, the following sites were selected for piloting:

| PROVINCE | LOCATION | LAND SIZE +/- | HOUSING UNITS +/- | COST ESTIMATES (US)+/- |
| --- | --- | --- | --- | --- |
| Manicaland | Mutare | +/-2,5 hectares | 193 | $8.1Million |
|  | Buhera | +/-1,8 hectares | 60 | $2.9Million |
|  | Chipinge | +/-1 hectare | 30 | $1.4Million |
| Total |  | +/-5,3 hectares | 283 | $12.4 Million |
| Mashonaland East | Marondera | +/-3 Hectares | 10 | $0.48Million |
|  | Goromonzi | +/-0.5 hectare | 64 | $2.78 Million |
|  | Mutoko | +/-0.4 hectare | 64 | $2.78Million |
| Total |  | +/-3,9 hectares | 138 | $6,04 Million |
| Matabeleland South | Gwanda | +/-0,6 hectare | 64 | $2.7 Million |
|  | Umuzingwani | +/-2,5 hectares | 157 | $7 Million |
|  | Beitbridge | TBA | 52 | $2.5 Million |
| Sub total |  | +/-3.1 Hectares | 116 | $12.2 Million |
| Mashonaland West | Chinhoyi | +/-2.1 hectares | 160 | $4.03Million |
|  | Chegutu | +/-4 hectares | 116 | $5 Million |
|  | Sanyati | +/-0,7 hectares | 80 | $3.5 Million |
| Sub- total |  | +/-6,8 hectares | 356 | $12.53 Million |
| Harare Metropolitan | Dzivarasekwa | +/-12 hectares | 1025 | $43.1 Million |
|  | Highfields | +/-4 hectares | 241 | $10.21 Million |
|  | Waterfalls Prospect flats | +/-8 hectares | 1603 | $67.31 Million |
| Sub- total |  | +/- 16 hectares | 2869 | $120.62 Million |
| Matabeleland North | Lupane | +/-4 hectares | 149 | $6.8 Million |
|  | Tsholotsho | +/-1 hectare | 48 | $2 Million |
|  | Binga Lakeview low density | +/-0.9 hectares | 44 | $2 Million |
| Sub-total |  | +/-5.9 Hectares | 241 | $10,8 Million |
| Masvingo | Bikita | +/-4 hectares | 116 | $6.8 Million |
|  | Mwenezi | +/-0.6 hectares | 64 | $2.7 Million |
|  | Masvingo | +/-3hectares | 90 | $5.2 Million |
| Sub- total |  | +/-7.6 hectares | 270 | $14.7 Million |
| Mashonaland Central | Shamva | +/-5 hectares | 149 | $6.8 Million |
|  | Mbire | +/-2 hectares | 58 | $2.9 Million |
|  | Mt Darwin | +/-5 hectares | 149 | $6.8 Million |
| Sub-total |  | +/-12 hectares | 356 | $16.5Million |
| Midlands | Mberengwa | +/-1.4 hectares | 82 | $3.65 Million |
|  | Zvishavane | +/-2 hectares | 58 | $2.82 Million |
|  | Gokwe South | +/-4 hectares | 125 | $5.60 Million |
| Sub-total |  | +/-7.4 hectares | 265 | $12.1 Million |
| Bulawayo | Mabutweni | +/-1.9 hectares | 85 | $3.70 Million |
|  | Iminyela | +/-0.37 hectare | 64 | $2.70 Million |
|  | Cowdry Park | +/-1.4 hectares (to be paid) | 30 | $1.4 Million |
| Sub-total |  | +/-2.67 hectares | 179 | $7.8 Million |
| GRAND TOTAL |  | +/-70.67 HECTARES | 5303 | (say)226.2Million |

6.0 Costs

6.1 Delivery Model

The hybrid delivery model will be adopted as follows:

- Outsourcing of local contractors.

- Utilization of capacity within Ministries, Departments and Agencies (MDAs)for the same.

6.2 Programme Duration

With the hybrid delivery model proposed above, the programme is anticipated to take two to three years provided resources are adequately mobilized, ring-fenced and the payment process is streamlined.

6.3 Public Service Property Ownership Program Product Portfolio

The Proposed programme will employ a flexible cost structure, incorporating the following options:

    - Flats

6.3.1.1 Flats with Finishes

| Product | 1 Bedroom | 2 Bedroom | 3 Bedroom |
| --- | --- | --- | --- |
| SIZE | 40m2 | 60m2 | 80m2 |
| Cost/m2 including ancillary services (US$) | 600 | 600 | 600 |
| Cost of construction (US$) | 24 000 | 36 000 | 48 000 |
| Cost of Land (US$) | 400 | 600 | 800 |
| Design and supervision @ 3% cost of construction (US$) | 720 | 1000 | 1,440 |
| Sub Total | 25 120 | 37 600 | 50 240 |
| Administration @5% | 1 256 | 1 880 | 2 512 |
| Interest @5% | 1 256 | 1 880 | 2 512 |
| Insurance | 100 | 100 | 100 |
| Disposable price | 27 732 | 41 380 | - 64 |

6.3.1.2Flats Without Finishes

| Product | 1 Bedroom | 2 Bedroom | 3 Bedroom |
| --- | --- | --- | --- |
| SIZE | 40m2 | 60m2 | 80m2 |
| Cost/m2 including ancillary services (US$) | 400 | 400 | 400 |
| Cost of construction (US$) | 16 000 | 24 000 | 32 000 |
| Cost of Land (US$) | 400 | 600 | 800 |
| Design and supervision @ 3% cost of construction (US$) | 480 | 720 | 960 |
| Sub Total | 16 880 | 25 320 | 33 760 |
| Administration @5% | 844 | 1 880 | 1 638 |
| Interest @5% | 844 | 1 880 | 1 638 |
| Insurance | 100 | 100 | 100 |
| Disposable price | 18 668 | 28 860 | - 36 |

    - Cluster Houses

6.3.2.1 Cluster Houses with finishes

| Product | 2 Bedroom | 3 Bedroom |
| --- | --- | --- |
| Stand size (m2) | 200m2 | 200m2 |
| Cost of land @ US$ 22 Excluding intrinsic value of land | 4 400 | 4 400 |
| House Size (m2) | 60m2 | 80m2 |
| Cost of construction /m2 Including ancillary services (US$) | 600 | 600 |
| Cost of construction (US$) | 36 000 | 48,000 |
| Design and supervision @ 3% of cost of construction (US$) | 1 080 | 1,440 |
| Sub Total (US$) | 42 080 | 54 440 |
| Administration @ 5% (US$) | 2 104 | 2 722 |
| Interest @ 5% (US$) | 2 104 | 2 722 |
| Insurance (US$) | 100 | 100 |
| Disposable price (US$) | 46 388 | - 984 |

6.3.2.2Cluster Houses without finishes

| Product | 2 Bedroom | 3 Bedroom |
| --- | --- | --- |
| Stand size (m2) | 200m2 | 200m2 |
| Cost of land @ US$ 22 Excluding intrinsic value of land | 4 400 | 4 400 |
| House Size (m2) | 60m2 | 80m2 |
| Cost of construction /m2 Including ancillary services (US$) | 400 | 400 |
| Cost of construction (US$) | 24 000 | 32 000 |
| Design and supervision @ 3% of cost of construction (US$) | 720 | 960 |
| Subtotal (US$) | 29 120 | 37 360 |
| Administration @ 5% (US$) | 1 456 | 1 868 |
| Interest @ 5% (US$) | 1 456 | 1 868 |
| Insurance (US$) | 100 | 100 |
| Disposable price (US$) | 32 132 | 41 196 |

    - Agro Homesteads

6.3.3.1 Material: farm brick,

| Product | 2 Bedroom | 3 Bedroom |
| --- | --- | --- |
| SIZE | 60m2 | 80m2 |
| Construction cost/m2 | 150 | 150 |
| Cost of Construction | 9 000 | 12 000 |
| Design and supervision @ 3% of cost of construction (US$) | 270 | 360 |
| Sub total | 9 270 | 12 360 |
| Administration @ 5% (US$) | 463.5 | 618 |
| Interest @ 5% (US$) | 463.5 | 618 |
| Insurance (US$) | 100 | 100 |
| Disposable price (US$) | 10 297 | 13 696 |

6.3.3.2 Material: Cement /common brick

| Product | 2 Bedroom | 3 Bedroom |
| --- | --- | --- |
| SIZE | 60m2 | 80m2 |
| Cost/m2 (US$) | 250 | 250 |
| Cost of construction (US$) | 15,000 | 20,000 |
| Design and supervision @ 3% of cost of construction (US$) | 450 | 1 000 |
| Sub total | 15 450 | 21 000 |
| Administration @ 5% (US$) | 772.5 | 1 050 |
| Interest @ 5% (US$) | 772.5 | 1 050 |
| Insurance (US$) | 100 | 100 |
| Disposable price (US$) | 17 095 | - 200 |

6.3.3.3 Serviced Stands

| Product | 200m2 | 300m2 |
| --- | --- | --- |
| Cost including intrinsic value of land/m2 (US$) | 28 | 28 |
| Development value (US$) | 5 600 | 8 400 |
| Administration @ 5% (US$) | 280 | 420 |
| Interest @ 5% (US$) | 280 | 420 |
| Insurance (US$) | 100 | 100 |
| Disposable price (US$) | 6 260 | 9 340 |

6.4 Strategies to Reduce Construction Cost

In a bid to ensure the affordability of civil servants' housing the following strategies are proposed:

- Negotiate with suppliers and manufacturers for major materials like bricks, cement, reinforcement steel, and concrete for better terms and prices. Those with better terms will be suppliers for the project.

- Construction of shell structures with brick finishes. (plastering, painting, Built in Cupboards, and tilling will be done by owners at their own pace.

- Densification: maximum stand size of 300m2 individual housing units.

ii. Flats construction-building up will result in shared costs for ancillary services.

- Consider designs that maximize usable space in relation to the building plinth area.

- Structure cost reduction joint ventures with provident funds and financial institutions. The government brings land as equity.

- Land can be identified across the country for the provision of affordable stands to civil servants. Under this initiative stands may be accessed by civil servants at an average price of USD $5000

- Explore the use of alternative technology which uses locally available resources.

6.5 Potential Sources of Programme Funding

Funding for project development will be sourced from:

- Public Service Pensions Funds

- The Public Sector Investment Programme (PSIP)

- Local and International Financial institutions

- Private sector investments

- Government Employees Mutual Savings Fund (GEMS).

- Civil Service Housing Loan Facility (CSHLF).

7.0 Disposal price

| TYPE | PRODUCT | DISPOSABLE PRICE (USD) |
| --- | --- | --- |
| Flats (with finishes) | 1 Bedroomed | 27 732 |
|  | 2 Bedroomed | 41 380 |
|  | 3 Bedroomed | 55 364 |
| Flats (without Finishes) | 1 Bedroomed | 18 668 |
|  | 2 Bedroomed | 28 860 |
|  | 3 Bedroomed | 37 136 |
| Cluster Houses (with Finishes) | 2 Bedroomed | 46 388 |
|  | 3 Bedroomed | 59 984 |
| Cluster Houses (without finishes) | 2 Bedroomed | 32 132 |
|  | 3 Bedroomed | 41 196 |
| Agro Homesteads (farm brick) | 2 Bedroomed | 10 297 |
|  | 3 Bedroomed | 13696 |
| Agro Homesteads (Cement /common brick) | 2 Bedroomed | 17 095 |
|  | 3 Bedroomed | 23200 |
| Serviced Stands | 200m2 | 6 260 |
|  | 300m2 | 9 340 |

Pension Fund could be engaged to allow civil servants to commit part of their pensions towards the deposit or payment of the purchase price.

Flexible payment terms may be structured for favorable deposits, monthly payments and tenure

7.1 Market assessment

Prices as at 2024 property market watch in areas around Eastlea Suburb in Harare:

2 Bedroom apartment 		US$ 65,000.00

3 Bedroom apartment		US$ 75,000.00

Prices for the same increase for affluent suburbs.

The proposed prices for a three-bedroom apartment are below the market price, considering the project is meant for civil servants.

7.2 Proposed repayment structure

The proposed repayment structure will be guided by the attached amortization schedule (Annexture 4).

8.0 Scope

The programme involves the construction of blocks of flats, cluster houses where applicable, the requisite social amenities, and the provision of internal services for roads and stormwater drains, water, sewer, and electricity reticulation. It also involves upgrading of onsite and offsite infrastructure where required. In some cases, the scope may also include the demolition of existing dilapidated GPPs.

9.0 Proposed Housing Designs

To cater for all civil servants, various universal housing models will be implemented in the spirit of “leaving no one and no place behind”. These include cluster housing, modern flats (ranging from one to three bedrooms), model rural homesteads, and state-of-the-art social amenities. The designs will have maximum living space for 2-bedroom apartments of 60m 2 and 80m 2   for 3-bedroom apartments and houses. These designs will be benchmarked against international best practices. The proposal provides for learning from civil service housing delivery success stories from other countries such as Singapore.

10.0 Recommendations

- Conduct comprehensive site visits to accurately assess the availability of land, verify sizes of the identified parcels, and determine the feasibility of infrastructure development on these sites.

- PSC to conduct a survey to gather current housing demand by civil servants.

- Benchmark housing designs against international best practices through desk research or engaging foreign companies implementing the same projects.

- Adopt cost reduction strategies to make housing more affordable for civil servants, for instance construction of shell structures with brick finishes (beneficiaries will do plastering, painting, built-in cupboards, and tilling at their own pace).

- Structure flexible payment terms for favorable deposits, monthly payments and tenure.

- Implement a Hybrid delivery model that leverages the strengths of both public and private sector involvement.

- Broaden the scope of the housing programme to include the provision of essential social amenities, residential stands (urban and rural), and agro-residential stands.

- Explore alternative technology which uses locally available resources.

- Approval and adoption of the concept note.

11.0 Annexures:

- Land Identification

- Proposed land for the pilot project

- Programme Cost build-up

- Proposed Amortization schedule

ANNEXURE 2: PROPOSED LAND BANKS FOR PUBLIC SERVICE HOUSING DEVELOPMENT

| PROVINCE | LOCATION | NHF/GPP | STAND NUMBER | SIZE OF LAND | TYPE OF DWELLING | TOTAL HOUSING UNITS | ESTIMATE COST (US) | DELIVERY PERIOD |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Manicaland | Mutare | GPP | Messengers camp | 2,5 hectares | 12 blocks of flats | 192 | $8.1Million | 2 Years |
|  | Buhera | GPP | Messengers camp | 18 000m2 | 60 houses | 60 | $2.88Million | 2 Years |
|  | Chipinge | GPP | 1494 | 10 000m2 | 30 houses | 30 | $1.44Million | 1.2 Years |
| Mashonaland East | Marondera | GPP | 584 former PA’s House | 3 Hectares | 10 clusters | 10 | $0.48Million | 1 Year |
|  | Goromonzi | GPP | Messengers camp | 5 000m2 | 4 blocks of flats | 64 | $2.688 Million | 2 Years |
|  | Mutoko | GPP | Messengers camp | 4 000m2 | 4 blocks of flats | 64 | $2.688 Million | 2 Years |
| Matabeleland South | Gwanda | GPP | DA’s camp | 6 000m2 | 4 blocks of flats | 64 | $2.688 Million | 2 Years |
|  | Umzingwani | GPP | 2041/5 | 2,5 hectares | Houses , flats And convenient shop | 157 | $6.948Million | 2 Years |
|  | Beitbridge |  |  | TBA | 52 F14 Houses | 52 | $2.496 Million | 2 Years |
| Mashonaland West | Chinhoyi | GPP | Messengers Camp | 2.1 hectares | 10 blocks of flats | 160 | $6.756 Million | 2.5 Years |
|  | Chegutu | GPP | Messengers Camp | 4 hectares | 6 blocks of flats and 20 houses | 116 | $4.032 Million | 2 Years |
|  | Sanyati | GPP | 568 Victory Park, Kadoma | 0,7 hectares | 5 blocks of flats | 80 | $5 Million | 2. Years |
| Harare Metropolitan | Dzivarasekwa | NHF | Stand numbers 6977 up to 7105 | 12 hectares | 64 blocks of flats | 1024 | $43.034 Million | 3 Years |
|  | Highfields | GPP | Messengers Camp | 4 hectares | 15 blocks of flats | 240 | $10.212 Million | 3 Years |
|  | Waterfalls Prospect flats | NHF | Waterfalls Prospect flats | size? | 100 blocks | 1600 | $67.308Million | 3 Years |
| Matabeleland North | Lupane | GPP | DA’s Compound | 4 hectares | 4 blocks And 84 Houses and flats | 116 | $6.757Million | 3 Years |
|  | Tsholotso | GPP | 4120 | 10 000m2 | 2 Bocks of flats and 16 Houses and Convenient shop | 48 | $1.956 Million | 2 Years |
|  | Binga Lakeview low density | GPP | GP 1764-1774 (consolidate stands) | 9 000m2 | 2 Blocks of flats and 12 Houses and convenient shops | 44 | $2.8Million | 2 Years |
| Masvingo | Bikita | GPP | GP 982-986 (consolidate stands) | 4 hectares | 4 blocks of flats , 84 Houses and flats and convenient shops | 116 | $6.756 Million | 2 Years |
|  | Mwenezi | GPP | Messengers Camp | 6 000m2 | 4 blocks of flats | 64 | $2.688 Million | 1 Years |
|  | Masvingo | GPP | Messengers Camp | 30 000m2 | Houses | 90 | $5.220 Million | 3 Years |
| Mashonaland Central | Shamva | GPP | Messengers Camp | 5 hectares | Houses and flats | 148 | $6.756 Million | 3 Years |
|  | Mbire |  |  | 2 hectares | Houses and flats | 58 | $2.280 Million | 3 Years |
|  | Mt Darwin | GPP | GP 345-349 | 5 hectares | Houses and flats | 116 | $6.756 Million | 3 Years |
| Midlands | Mberengwa | GPP | 3463 | 1.4 hectares | Flats | 84 | $3.648 | 3 Years |
|  | Zvishavane | GPP |  | 2 hectares | 12 Units | 68 | $3.5 Million | 3.5 Years |
|  | Gokwe South | GPP | GP4610-4614 | 4 hectares | Houses and flats | 116 | $5.604 Million | 3 Years |
| Bulawayo | Mabutweni |  | 1911 | 1.9 hectares | Houses and flats | 85 | $3.684Million | 3 Years |
|  | Iminyela | NHF | 59993 | 3 700m2 | Flats | 62 | $2.68 Million | 1.5 Years |
|  | Cowdry Park | NHF | 14108 | 1.4 hectares (to be paid) | Houses | 30 | $1.44Million | 1.0 Years |

| ANNEXURE 3: COST BUILD-UP |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| LOCATION | STAND NUMBER | SIZE OF LAND | TYPE OF DWELLI-NG | Scope | Housing unit Area (m2) | Rate/m2 | Cost/ unit | TOTAL HOUSING UNITS | ESTIMATE Construction COST (USD) | COST/SITE |
| Mutare | Messengers camp | 2,5 hectares | 12 blocks of flats | 6x 3 Bedroomed flats | 80 | 600 | 48000 | 96 | 4,608,000.00 |  |
|  |  |  |  | 6x 2 Bedroomed flats | 60 | 600 | 36000 | 96 | 3,456,000.00 |  |
|  |  |  |  | Social Amenities | 60 | 600 | 36000 | 1 | 36,000.00 | 8,100,000.00 |
| Buhera | Messengers camp | 18 000m2 | 60 houses | 60x 3 Bedroomed House | 80 | 600 | 48000 | 60 | 2,880,000.00 | 2,880,000.00 |
| Chipinge | 1494 | 10 000m2 | 30 houses | 30 x 3 Bedroomed House | 80 | 600 | 48000 | 30 | 1440000 | 1,440,000.00 |
| Marondera | 584 former PA’s House | 3 Hectares | 10 clusters | 10 x 3 Bedroomed House | 80 | 600 | 48000 | 10 | 480000 | 480,000.00 |
| Goromonzi | Messengers camp | 5 000m2 | 4 blocks of flats | 2 x 3 Bedroomed House | 80 | 600 | 48000 | 32 | 1536000 |  |
|  |  |  |  | 2 x 2 Bedroomed House | 60 | 600 | 36000 | 32 | 1152000 | 2,688,000.00 |
| Mutoko | Messengers camp | 4 000m2 | 4 blocks of flats | 2 x 3 Bedroomed House | 80 | 600 | 48000 | 32 | 1536000 |  |
|  |  |  |  | 2 x 2 Bedroomed House | 60 | 600 | 36000 | 32 | 1152000 | 2,688,000.00 |
| Gwanda | DA’s camp | 6 000m2 | 4 blocks of flats | 2 x 3 Bedroomed flat | 80 | 600 | 48000 | 32 | 1536000 |  |
|  |  |  |  | 2 x 2 Bedroomed flat | 60 | 600 | 36000 | 32 | 1152000 | 2,688,000.00 |
| Umuzingwani | 2041/5 | 2,5 hectares | 6 Blocks of flats and 96 Housing units | 3x3 Bedroomed flat | 80 | 600 | 48000 | 48 | 2304000 |  |
|  |  |  |  | 3x 2 Bedroomed flat | 60 | 600 | 36000 | 48 | 1728000 |  |
|  |  |  |  | 3 Bedroomed House | 80 | 600 | 48000 | 60 | 2880000 |  |
|  |  |  |  | Social Amenities | 60 | 600 | 36000 | 1 | 36000 | 6,948,000.00 |
| Beitbridge |  | TBA | 52 F14 Houses | 3 Bedroomed House | 80 | 600 | 48000 | 52 | 2496000 | 2,496,000 |
| Chinhoyi | Messengers Camp | 2.1 hectares | 10 blocks of flats | 5x 3 Bedroomed flats | 80 | 600 | 48000 | 80 | 3840000 |  |
|  |  |  |  | 5x 2 Bedroomed flats | 60 | 600 | 36000 | 80 | 2880000 |  |
|  |  |  |  | Social Amenities | 60 | 600 | 36000 | 1 | 36000 | 6,756,000.00 |
| Chegutu | Messengers Camp | 4 hectares | 6 blocks of flats and 20 houses | 3x 3 Bedroomed flats | 80 | 600 | 48000 | 48 | 2304000 |  |
|  |  |  |  | 3x 2 Bedroomed flats | 60 | 600 | 36000 | 48 | 1728000 | 4,032,000.00 |
| Sanyati | 568 Victory Park, Kadoma | 0,7 hectares | 5 blocks of flats | 3x 3 Bedroomed flats | 80 | 600 | 48000 | 48 | 2304000 |  |
|  |  |  |  | 2 x 2 Bedroomed flats | 60 | 600 | 36000 | 32 | 1152000 | 3,456,000.00 |
| Dzivarasekwa | Stand numbers 6977 up to 7105 | 12 hectares | 64 blocks of flats | 32 x 3 Bedroomed flats | 80 | 600 | 48000 | 512 | 24576000 |  |
|  |  |  |  | 32 x 2 Bedroomed flats | 60 | 600 | 36000 | 512 | 18432000 |  |
|  |  |  |  | Social Amenities | 60 | 600 | 36000 | 1 | 36 000 | 43,044,000.00 |
| Highfields | Messengers Camp | 4 hectares | 15 blocks of flats | 8 x 3 Bedroomed flats | 80 | 600 | 48000 | 128 | 6 144 000 |  |
|  |  |  |  | 7 x 2 Bedroomed flats | 60 | 600 | 36000 | 112 | 4 032 000 |  |
|  |  |  |  | Social Amenities | 60 | 600 | 36000 | 1 | 36 000 | 10,212,000.00 |
| Waterfalls Prospect flats |  | size? | 100 blocks | 50 x 3 Bedroomed flats | 80 | 600 | 48000 | 800 | 38 400 000 |  |
|  |  |  |  | 50 x 2 Bedroomed flats | 60 | 600 | 36000 | 800 | 28 800 000 |  |
|  |  |  |  | Social Amenities | 60 | 600 | 36000 | 3 | 108 000 | 67,308,000.00 |
| Lupane | DA’s Compound | 4 hectares | 4 of flats blocks | 3x 3 Bedroomed flats | 80 | 600 | 48000 | 48 | 2 304 000 |  |
|  |  |  |  | 2 x 2 Bedroomed flats | 60 | 600 | 36000 | 32 | 1 152 000 |  |
|  |  |  |  | Social Amenities | 60 | 600 | 36000 | 1 | 36 000 |  |
|  |  |  | And 84 cluster Houses and flats | 84 x 3 Bedroomed houses | 80 | 600 | 48000 | 84 | 4 032 000 | 7,524,000.00 |
| Tsholotso | 4120 | 10 000m2 | 2 Blocks of flats and 16 Houses and Convenient shop | 2 x 2 Bedroomed flats | 60 | 600 | 36000 | 32 | 1 152 000 |  |
|  |  |  |  | 16 x 3 Bedroomed cluster houses | 80 | 600 | 48000 | 16 | 768 000 |  |
|  |  |  |  | Social Amenities | 60 | 600 | 36000 | 1 | 36 000 | 1,956,000.00 |
| Binga Lakeview low density | GP 1764-1774 | 9 000m2 | 2 Blocks of flats and 12 Houses and convenient shops | 2 x 2 Bedroomed flats | 60 | 600 | 36000 | 32 | 1 152 000 |  |
|  | (consolidate stands) |  |  | 16 x 3 Bedroomed cluster houses | 80 | 600 | 48000 | 16 | 768 000 | 1,920,000.00 |
| Bikita | GP 982-986 | 4 hectares | 4 blocks of flats | 2 x 3 Bedroomed flats | 80 | 600 | 48000 | 32 | 1 536 000 |  |
|  |  |  |  | 2 x 2 Bedroomed flats | 60 | 600 | 36000 | 32 | 1 152 000 |  |
|  |  |  |  | Social Amenities | 60 | 600 | 36000 | 1 | 36 000 |  |
|  | (consolidate stands) |  | , 84 Houses and flats and convenient shops | 84x 3 bedroomed cluster houses | 80 | 600 | 48000 | 84 | 4 032 000 | 6,756,000.00 |
| Mwenezi | Messengers Camp | 6 000m2 | 4 blocks of flats | 3x 3 Bedroomed flats | 80 | 600 | 48000 | 32 | 1 536 000 |  |
|  |  |  |  | 2 x 2 Bedroomed flats | 60 | 600 | 36000 | 32 | 1 152 000 | 2,688,000.00 |
| Masvingo | Messengers Camp | 30 000m2 | 4 x blocks of flats | 2x 3 Bedroomed flats | 80 | 600 | 48000 | 32 | 1 536 000 |  |
|  |  |  |  | 2 x 2 Bedroomed flats | 60 | 600 | 36000 | 32 | 1 152 000 |  |
|  |  |  |  | Social Amenities | 60 | 600 | 36000 | 1 | 36 000 |  |
|  |  | (encroachment) | 52x 3 bedroom Houses | 52 x 3 bedroomed houses | 80 | 600 | 48000 | 52 | 2 496 000 | 5,220,000.00 |
| Shamva | Messengers Camp | 5 hectares | Houses and flats | 2x 3 Bedroomed flats | 80 | 600 | 48000 | 32 | 1 536 000 |  |
|  |  |  |  | 2 x 2 Bedroomed flats | 60 | 600 | 36000 | 32 | 1 152 000 |  |
|  |  |  |  | 84 x 3 Bedroomed houses | 80 | 600 | 48000 | 84 | 4 032 000 |  |
|  |  |  |  | Social Amenities | 60 | 600 | 36000 | 1 | 36 000 | 6,756,000.00 |
| Mbire |  | 2 hectares | Houses and flats | 1x 3 Bedroomed flats | 80 | 600 | 48000 | 16 | 768 000 |  |
|  |  |  |  | 1 x 2 Bedroomed flats | 60 | 600 | 36000 | 16 | 576 000 |  |
|  |  |  |  | 26 x 3 Bedroomed houses | 60 | 600 | 36000 | 26 | 936 000 | 2,280,000.00 |
| Mt Darwin | GP 345-349 | 5 hectares | 4 blocks of flats and 52 cluster houses | 2x 3 Bedroomed flats | 80 | 600 | 48000 | 32 | 1 536 000 |  |
|  |  |  |  | 2 x 2 Bedroomed flats | 60 | 600 | 36000 | 32 | 1 152 000 |  |
|  |  |  |  | 84 x 3 Bedroomed houses | 80 | 600 | 48000 | 84 | 4 032 000 |  |
|  |  |  |  | Social Amenities | 60 | 600 | 36000 | 1 | 36 000 | 6,756,000.00 |
| Mberengwa | 3463 | 1.4 hectares | 4 Blocks of Flats plus 20 houses | 2x 3 Bedroomed flats | 80 | 600 | 48000 | 32 | 1 536 000 |  |
|  |  |  |  | 2 x 2 Bedroomed flats | 60 | 600 | 36000 | 32 | 1 152 000 |  |
|  |  |  |  | 20 x3 bedroom houses | 80 | 600 | 48000 | 20 | 960 000 | 3,648,000.00 |
| Zvishavane |  | 2 hectares | 4 Blocks of Flats plus 30 houses | 2x 3 Bedroomed flats | 80 | 600 | 48000 | 16 | 768 000 |  |
|  |  |  |  | 2 x 2 Bedroomed flats | 60 | 600 | 36000 | 16 | 576 000 |  |
|  |  |  |  | 30 x3 bedroom houses | 80 | 600 | 48000 | 30 | 1 440 000 |  |
|  |  |  |  | Social amenities | 60 | 600 | 36000 | 1 | 36 000 | 2,820,000.00 |
| Gokwe South | GP4610-4614 | 4 hectares | 4 blocks of flats and 60 houses | 2x 3 Bedroomed flats | 80 | 600 | 48000 | 32 | 1 536 000 |  |
|  |  |  |  | 2 x 2 Bedroomed flats | 60 | 600 | 36000 | 32 | 1 152 000 |  |
|  |  |  |  | 60 x 3 Bedroomed houses | 80 | 600 | 48000 | 60 | 2 880 000 |  |
|  |  |  |  | Social Amenities | 60 | 600 | 36000 | 1 | 36 000 | 5,604,000.00 |
| Mabutweni | 1911 | 1.9 hectares | 8 Blocks of flats and 10 houses | 4x 3 Bedroomed flats | 80 | 600 | 48000 | 32 | 1 536 000 |  |
|  |  |  |  | 4 x 2 Bedroomed flats | 60 | 600 | 36000 | 32 | 1 152 000 |  |
|  |  |  |  | 20 x 3 Bedroomed houses | 80 | 600 | 48000 | 20 | 960 000 |  |
|  |  |  |  | Social Amenities | 60 | 600 | 36000 | 1 | 36 000 | 3,684,000.00 |
| Iminyela | 59993 | 3 700m2 | Flats | 2x 3 Bedroomed flats | 80 | 600 | 48000 | 32 | 1 536 000 |  |
|  |  |  |  | 2x 2 Bedroomed flats | 60 | 600 | 36000 | 32 | 1 152 000 | 2,688,000.00 |
| Cowdry Park | 14108 | 1.4 hectares | Houses | 30 x 3 Bedroomed houses | 80 | 600 | 48000 | 30 | 1 440 000 |  |
|  |  | (to be paid) |  |  |  |  |  |  |  | 1,440,000.00 |
|  |  |  |  |  |  |  |  | 5,303 |  | 226,200,000.00 |